MindCare Implementation Roadmap

This document outlines the step-by-step plan to implement the remaining features of the MindCare application.

Phase 1: Foundation Refinement

These features are critical for tracking and administering the system before adding advanced AI capabilities.

- Overhaul Mood Tracker

  - Implement 7-day trend charts and monthly heatmaps.

  - Enhance data storage for granular historical tracking.

- Revamp Admin Dashboard

  - Build comprehensive analytics views (risk trends, heatmaps).

  - Implement real-time monitoring of anonymized reports.

  - Add feature flag controls and audit log reviews.

Phase 2: Core Analytics, Assessment & Recommendations

With solid tracking and administration, we can introduce adaptive analytics and multidimensional assessments.

- Sentiment & Risk Analysis

  - Apply risk classification (LOW / MEDIUM / HIGH / CRITICAL) dynamically across user inputs.

  - Implement keyword and lexicon-based scoring.

- Multidimensional Assessment Feature (Autonomous AI)

  - Integrate a written/text assessment intake.

  - Integrate voice tone/emotion detection analysis.

  - Integrate facial recognition for micro-expression analysis.

  - Combine inputs autonomously using AI to yield a comprehensive health report.

- Personalized Recommendation Engine

  - Dynamically filter and score curated content based on user mood, risk, assessment reports, and behavioral state.

  - Dynamically filter and score curated content based on user mood, risk, and behavioral state.

Phase 3: Machine Learning & Advanced Preventive AI (Unique Features)

This phase introduces custom ML pipelines and the standout features of MindCare.

- Custom ML Model Training Pipeline

  - Prepare and preprocess custom Kaggle datasets.

  - Train/Fine-tune separated models (Text sentiment, Audio/Voice analysis, Computer Vision/Facial expression).

  - Deploy models via an API gateway for autonomous inference.

- Emotional Pattern Fingerprint

  - Build the algorithm to aggregate mood history, sentiment scores, and sleep trends.

  - Identify stress-prone periods and recovery velocity.

- Burnout Prediction

  - Utilize behavioral signals and the emotional fingerprint to predict short-term burnout.

  - Proactively trigger self-care suggestions and workload-management advice.

Phase 4: Enterprise & Production Readiness

Ensure the system scales efficiently and securely.

- Background Job Processing

  - Integrate BullMQ + Redis for heavy tasks (like fingerprint regeneration and email/notification queues).

- Audit & Compliance

  - Implement strict data retention policies.

  - Build user data export and account deletion workflows.

Phase 5: Future Scope Integration

Extend the platform's reach.

- Platform Expansion

  - Add voice input capabilities.

  - Implement multilingual support in the AI chatbot.

  - Introduce push notifications and wearable data integrations.